## Slide 1
Maven
Spring
JPA
Remove BL
from Gui
JUnit
Physical Separation
/openhospital-core
/openhospital-gui
BE
FE
Roadmap from Monolithic Standalone to Web Application (Legacy)
/openhospital
/openhospital-be
/openhospital-cli
/openhospital-ui
/openhospital-api
v1.8.4
v1.9.0

## Slide 2
Roadmap from v1.8.4 to OpenHospital v1.9.1
/openhospital-core
Continuous Integration (Travis CI)
Dependency Injection (Spring4)
Automatic procedure for releases and packages (build_poh.sh)
Documentation (docx -> asciidoc)
Transifex Platform
Some new features
1.9.1
/openhospital-gui
March 2020
Full release note on Jira: https://openhospital.atlassian.net/secure/ReleaseNote.jspa?projectId=10202&version=10000 https://openhospital.atlassian.net/secure/ReleaseNote.jspa?projectId=10202&version=10002

## Slide 3
Roadmap from v1.9 to OpenHospital v1.10
/openhospital-core
Maven Standard Layout
Travis CI -> GitHub Actions
Small enhancements:
Auditing fields in all tables (created_by, create_date, modified_by, modify_date)
«EPIC» New features for «Vezo» project (OP-170)
1.10
/openhospital-gui
June 2020
still…
… but more sturdy:
Full release note on Jira: https://openhospital.atlassian.net/secure/ReleaseNote.jspa?projectId=10202&version=10003

## Slide 4
Roadmap from v1.10 to OpenHospital v1.11
/openhospital-core
Java6 -> Java8
Downloading openjdk8 and mysql-5.7.30 binaries
Overall code cleaning and improvements
SQL -> HQL/JPQL (JPA Syntax)
In-memory DB for JUnit tests
«EPIC» New features for «Adwa» project (OP-151)
Remaining
A number of Jira issues
«feature-freeze»
1.11
/openhospital-gui
release
&
packaging
October 2020
still…
… but more sturdy:
Candidate issues list on Jira: https://openhospital.atlassian.net/projects/OP/versions/10005/tab/release-report-in-progress

## Slide 5
Roadmap from openhospital to OpenHospital v2.0
1.X
August 2019
1.9.0
?-2021
1.9.1
February 2020
1.10
1.11
June-2020
October-2020
(structure)
Spring
Maven (non std)
JUnit
JPA
Online doc
1.9.1-pre
March 2020
(fixes)
OP-126
OP-167
OP-168
OP-160
(doc license)
CC BY-SA v4.0
(more fixes)
OP-140
OP-183
OP-158
OP-182
(structure)
MVN STD
AUDIT fields
(features)
VEZO features
OP-143
OP-144
(fixes)
OP-178
OP-139
(structure)
MySQL 5.7+
SQL -> JPA
…
(features)
ADWA features
/openhospital-api
/openhospital-ui
[ui] Login
[ui] Search Patient
[ui] New Patient
[gui] All other functions
2.0
All functions [ui]
[gui]
MMM-yyyy
EPIC
EPIC

## Slide 6
Roadmap for OpenHospital v2.x
/openhospital-core
/openhospital-cli
POS Printer
GSM devices
Scanners
Fingerprint
Medical Instruments
/openhospital-be
Report
Automatic backups
Tables Historicization
Sync with SaaS ?
2.x
2.0
/openhospital-ui
/openhospital-api
SaaS?

## Slide 7
Summary for OpenHospital v1.11 (October?-2020)
at the moment 18 issues to go… https://openhospital.atlassian.net/projects/OP/versions/10005/tab/release-report-in-progress
…highlights…
Spring5 (OP-101)
Date and Time typing (OP-282)
Java8 (core, gui, doc) (OP-224)
Report Java6 discontinuity (OP-228)
…more?
File-based DB for «portable version»
Automatic Announcer (script)
Renovated «GUI» (Look&Feel)
…

## Slide 8
Other Task (Agenda)
Sprint n.5 (OP-6) -> API v0.0.1
/openhospital-api
/openhospital-ui
www.open-hospital.org
Roadmap, requirements, issues, CTA
What to do?
Entirely revise it? -> poc